CONDUIT

Rust-Native Pipeline Orchestrator

Stakeholder Technical Report

Version 0.2

March 2026

Status: Functional platform with end-to-end distributed execution

# 1. Executive Summary

Conduit is a Rust-native data pipeline orchestrator that compiles Python DAG definitions into optimized execution plans. Since the last stakeholder update, the project has crossed two critical milestones: full gRPC-based distributed execution and event log retention with automated compaction.

The platform now comprises 11 Rust crates totalling approximately 40,000 lines of Rust, 6,100 lines of Python SDK, and a 17-page React web UI with approximately 9,800 lines of JavaScript. The test suite includes 426 Rust unit/integration tests and 159 Python tests — 585 total. The REST API surface has grown to 47 endpoints covering DAG management, execution, lineage, contracts, connections, authentication, cluster management, and backfill.

# 2. Project Metrics at a Glance

| Metric | Value |
| --- | --- |
| Rust lines of code | ~40,000 |
| Python SDK lines | ~6,100 |
| React UI lines (source) | ~9,800 |
| Rust crates | 11 (+ 3 excluded: bench, python, wasm) |
| Rust tests | 426 |
| Python tests | 159 |
| Total tests | 585 |
| REST API endpoints | 47 |
| WebSocket channels | 1 (live events) |
| gRPC RPCs | 5 (Register, ReportResult, Heartbeat, StreamLogs, ClusterStatus) |
| UI pages | 17 |
| Providers (built-in) | 32 across 6 categories |
| Python SDK operators | 8 |
| Python SDK hooks | 4 |

# 3. System Architecture

Conduit is organized as a Cargo workspace with 11 specialized crates. Each crate has a single responsibility and is independently testable.

| Crate | Responsibility | Approx. Lines |
| --- | --- | --- |
| conduit-common | Shared types, errors, events, config, contracts | ~2,000 |
| conduit-compiler | Tree-sitter DAG parser + Kahn’s algorithm | ~1,000 |
| conduit-state | RocksDB event store + snapshots + environments + retention | ~2,000 |
| conduit-scheduler | Tokio-based event loop + task scheduling | ~1,700 |
| conduit-executor | Process isolation + task runtime | ~1,400 |
| conduit-planner | Fingerprint diffing + impact analysis | ~1,900 |
| conduit-lineage | SQL parsing + column-level lineage | ~2,200 |
| conduit-api | REST API (47 endpoints) + WebSocket + Auth/RBAC | ~4,000 |
| conduit-providers | 32-provider ecosystem + secrets backends | ~6,000 |
| conduit-distributed | gRPC coordinator/worker + convert layer | ~4,500 |
| conduit-cli | CLI entry point | ~500 |

# 4. Recent Deliverables

## 4.1 Authentication and RBAC

A complete API key authentication and role-based access control system has been integrated into the API layer. The system is opt-in via the --auth-enabled CLI flag and backward-compatible — without the flag, all endpoints work as before with a synthetic admin context.

| Component | Details |
| --- | --- |
| Roles | Viewer, Operator, Admin (hierarchical) |
| Permissions | 22 granular permissions (ViewDags, TriggerRun, ManageApiKeys, etc.) |
| Key format | cdt_ prefix, 36 characters, stored as SHA-256 hashes |
| Storage | Thread-safe in-memory HashMap, persisted to auth_keys.json |
| Bootstrap | First startup with --auth-enabled auto-generates admin key, prints to console |
| API endpoints | 5 new: create/list/get/revoke keys, whoami |
| UI | Login screen, AuthProvider context, API Keys management page, role badge in sidebar |
| Tests | 50 tests covering key lifecycle, RBAC, extraction, persistence |

## 4.2 gRPC End-to-End Wiring

The distributed execution subsystem is now fully network-capable. Workers can register with a coordinator over gRPC, receive task assignments via server-streaming, report results, stream logs in real-time, and exchange bidirectional heartbeats.

| Module | Purpose |
| --- | --- |
| grpc_server.rs | Implements tonic Coordinator service trait, delegates to existing Coordinator |
| grpc_client.rs | WorkerGrpcClient: connects worker to remote coordinator, spawns heartbeat/result/log tasks |
| convert.rs | Bidirectional conversion between prost-generated proto types and hand-written Rust types |
| generated/conduit.distributed.rs | Full tonic codegen: 5 RPCs, client/server stubs, service routing |

The five gRPC RPCs are: Register (server-streaming assignments), ReportResult (unary), Heartbeat (bidirectional streaming), StreamLogs (client-streaming), and ClusterStatus (unary). The convert module handles all type bridging between i32 proto enums and rich Rust enums, Optional wrappers and flat structs, and oneof directives and Rust enum variants.

## 4.3 Event Log Retention

The append-only RocksDB event store now supports configurable retention policies to prevent unbounded growth. The retention system is designed to be safe, efficient, and non-disruptive to active workloads.

| Feature | Details |
| --- | --- |
| Age-based (TTL) | Events older than max_age are eligible for compaction |
| Count-based | When total events exceed max_count, oldest are pruned |
| Safety floor (min_retain) | Always keeps at least N events, even if they exceed TTL |
| Presets | standard() = 7-day/100k, extended() = 30-day/1M, unlimited() = keep all |
| Compaction | Batch deletes (flushing every 10k keys), triggers RocksDB compaction to reclaim disk |
| Background task | spawn_compaction_task() runs on configurable interval, skips when inactive |
| Tests | 12 new tests: count-based, age-based, min_retain, idempotency, reopen-with-policy |

# 5. API Surface (47 Endpoints)

| Group | Endpoints | Count |
| --- | --- | --- |
| Health / Info | /health, /info | 2 |
| Authentication | /auth/keys (CRUD), /auth/me | 5 |
| DAGs | /dags, /dags/:id, /dags/:id/graph, /dags/compile | 4 |
| Runs | /dags/:id/runs, /runs/:id, /runs | 4 |
| Environments | CRUD + promote + diff | 6 |
| Plan / Apply | /plan, /apply | 2 |
| Events | /events, /events/:seq | 2 |
| Lineage | sql, trace/upstream, trace/downstream, graph, schema/diff, contracts/validate | 6 |
| Contracts | /contracts, /contracts/:dag, /contracts/:dag/:task | 3 |
| Metrics | /metrics, /metrics/:dag/:task | 2 |
| Connections | /connections, /connections/providers, /connections/:name | 3 |
| Backfill | /backfill | 1 |
| Cluster | /cluster/status, /cluster/workers/:id/drain | 2 |
| WebSocket | /ws/events | 1 |
| gRPC | 5 RPCs on port 9400 | 5 |

# 6. Web UI (17 Pages)

| Page | Functionality |
| --- | --- |
| Dashboard | System health, DAG/run counts, live WebSocket event stream |
| DAG List | Searchable DAG index with schedules and status |
| DAG Detail | Task table, dependencies, metadata |
| DAG Graph | Interactive SVG dependency graph |
| Runs | Pipeline run history with status filtering |
| Run Detail | Task-level progress, timing, retry info |
| Run Execution | Live execution log with streaming output |
| Task Logs | Per-task log viewer with level filtering |
| Environments | Create, fork, promote, diff virtual environments |
| Plan / Apply | Terraform-like deployment workflow |
| Lineage | Column-level SQL lineage visualization |
| Connections | Provider browser with test-connection and category filtering |
| Contracts Dashboard | Data contract status and validation results |
| Metric Explorer | Task metric charts and trend analysis |
| Events | Live event stream + historical event log |
| Cluster | Worker health, capacity, drain controls |
| API Keys | Key management: create, list, revoke, copy-to-clipboard |

# 7. Gap Assessment

The following table tracks known gaps ordered by severity. Items marked Resolved represent capabilities delivered since project inception.

| Gap | Severity | Status | Notes |
| --- | --- | --- | --- |
| No production users | Critical | Critical | Needs first adopter for validation |
| No managed cloud offering | High | High | Not planned for v0.2 |
| Observability (Prometheus/OTel) | Medium | Medium | Deps in Cargo.toml, not wired |
| Documentation is minimal | Medium | Medium | mdBook site exists, needs content |
| Limited SQL lineage (pattern-based) | Medium | Medium | Could adopt sqlparser-rs |
| UI polish | Medium | In Progress | Functional but behind Dagster/Airflow UX |
| Provider ecosystem | Critical | Resolved | 32 providers across 6 categories |
| Distributed execution | Medium | Resolved | Coordinator/worker + gRPC wiring |
| Event log retention | Medium | Resolved | TTL + count + background compaction |
| Authentication and RBAC | Medium | Resolved | API keys, 3 roles, 22 permissions |
| Backfill / partition system | Medium | Resolved | CLI + API + Python SDK |
| Python SDK | Medium | Resolved | 8 operators, 4 hooks |

# 8. Competitive Differentiation

Conduit occupies a unique position: a compiled, Rust-native orchestrator with the breadth of Airflow and the virtual-environment workflow of SQLMesh. No existing tool combines compile-time DAG validation, sub-second event-driven scheduling, content-addressable change detection, virtual environments for full pipelines, and a typed 32-provider system in a single binary deployment.

| Capability | Airflow | Dagster | SQLMesh | Conduit |
| --- | --- | --- | --- | --- |
| Compile-time validation | No | No | Partial | Yes |
| Event-driven scheduling | No (DB poll) | Sensors | No | Yes (sub-second) |
| Change detection | No | Partial | Yes | Yes (fingerprint) |
| Virtual environments | No | No (branches) | Yes (SQL only) | Yes (full pipeline) |
| Single-binary deploy | No | No | No | Yes |
| Built-in providers | External pkgs | IO managers | Engine adapters | 32 native |
| Authentication / RBAC | Flask/FAB | Dagster Cloud | No | API keys + 3 roles |
| Distributed execution | Celery/K8s | Dagster Cloud | No | gRPC coord/worker |
| Event retention | DB-managed | DB-managed | N/A | RocksDB TTL+count |

# 9. Roadmap to v0.2 Production Pilot

| Priority | Item | Effort | Status |
| --- | --- | --- | --- |
| P0 | First production pilot (Snowflake/PostgreSQL pipelines) | Ongoing | Critical |
| P0 | Observability: wire Prometheus metrics + OpenTelemetry traces | 1–2 weeks | Medium |
| P1 | Getting-started guide + provider config reference | 1 week | Medium |
| P1 | Connection test hardening (real driver integration) | 2 weeks | Medium |
| P1 | Benchmarks vs. Airflow (latency, throughput, memory) | 1 week | Medium |
| P2 | Kubernetes executor (pod-per-task via K8s API) | 3–4 weeks | High |
| P2 | Full AST-based SQL lineage (sqlparser-rs) | 2–3 weeks | Medium |
| P3 | Incremental model support (append, merge, SCD) | 3–4 weeks | Medium |

# 10. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| No production validation | Critical | Target a small team with Snowflake+PostgreSQL as first pilot |
| Rust hiring difficulty | High | Python SDK handles user-facing code; Rust is internal only |
| Community adoption inertia | Medium | Open-source with Airflow migration guide to lower switching cost |
| gRPC client unsafe patterns | Resolved | Fixed: raw pointer replaced with Arc<Worker> cloning |
| Event store unbounded growth | Resolved | Retention policies with TTL, count limits, and background compaction |
| Auth bootstrap problem | Resolved | Auto-generated admin key on first startup with --auth-enabled |

End of Report